Running head: ASK PETE: JOURNEY RETROSPECTIVE & ERROR ANALYSIS

Ask Pete: Journey Retrospective & Error Analysis

Trinity

Purdue University - Department of Learning Design & Technology

December 01, 2025

Mapping the Path from "Vibe Coding" to System Architecture

**Document Purpose**: Chronicle the development journey, analyze friction points, catalog lessons learned

**Time Period**: Approximately 20 conversation sessions (Nov 29 - Dec 1, 2025)

**Development Philosophy**: Rapid prototyping ("vibe coding") followed by consolidation

**Status**: Capstone Project - Transition from Exploration to Evaluation

---

Executive Summary

The Ask Pete development journey represents a **high-risk, high-reward** architectural experiment: building a full-stack Rust application with Bevy ECS, Leptos WASM, and dual AI integration **without prior production experience** in these technologies.

This retrospective analyzes the **67+ error logs** found in the repository to map:

1. **What broke** (technical failures)

2. **Why it broke** (root causes)

3. **What we learned** (insights gained)

4. **What we'd do differently** (future guidance)

Key Insights

✅ **Successes**:

Axum ↔ Bevy bridge pattern works (inbox/outbox via Arc\<Mutex\>)

Leptos WASM produces performant UIs

Gemini API integration successful for blueprint generation

Domain-driven library structure scales well

⚠️ **Ongoing Challenges**:

Bevy ECS version conflicts plague the ecosystem

Tailwind CSS build pipeline fragile on Windows

AI JSON schema enforcement remains brittle

Local AI (Gemma) integration blocked on tooling maturity

❌ **Failures**:

Attempted Tauri integration (abandoned due to WASM conflicts)

Multiple rewrites of authentication flow

Over-ambitious multiplayer synchronization

---

Part I: The Error Log Taxonomy

Category Breakdown (67 log files analyzed)

| Category | Count | % of Total | Severity |

|----------|-------|-----------|----------|

| **Compilation Errors** | 32 | 48% | 🔴 Critical |

| **Build Pipeline (Tailwind/Trunk)** | 18 | 27% | 🟡 Medium |

| **Type Mismatches** | 8 | 12% | 🔴 Critical |

| **Dependency Conflicts** | 5 | 7% | 🟠 High |

| **Runtime Errors (AI/API)** | 4 | 6% | 🟡 Medium |

Common Error Patterns

1. **Unresolved Imports** (Most Frequent)

error[E0432]: unresolved import `pete_core::ai`

**Frequency**: 14 occurrences

**Root Cause**: Refactoring AI modules between crates without updating all callsites

**Pattern**: Typically occurred after moving code from `frontend/` or `apps/` to `libs/pete_core/`

2. **Bevy Version Conflicts**

error: package `bevy_tasks v0.14.0` cannot be built because it requires rustc 1.78.0 or newer

**Frequency**: 8 occurrences

**Root Cause**: `bevy_defer` locked to older Bevy version than `grand-central` uses

**Impact**: Blocked `grand-central` crate development for 3 sessions

3. **Tailwind CSS Build Failures**

CssSyntaxError: `@layer components` is used but no matching `@tailwind components` directive

**Frequency**: 6 occurrences

**Root Cause**: Outdated `input.css` path in build hooks; Windows path escaping issues

**Impact**: UI styling broken, requiring manual `npx` invocations

4. **Leptos Type Errors**

error[E0308]: mismatched types

expected `Callback<()>`

found `impl Fn()`

**Frequency**: 5 occurrences

**Root Cause**: Leptos 0.8 changed `Callback` API; migrated from signals to closures

**Pattern**: Concentrated in `node_canvas.rs`, `model_card.rs`

5. **WASM Compilation Failures**

error: this file contains an unclosed delimiter

**Frequency**: 4 occurrences

**Root Cause**: Syntax errors not caught by `rust-analyzer` due to WASM target configuration

**Lesson**: Always run `cargo check --target wasm32-unknown-unknown` before committing

---

Part II: The Five Major Friction Points

🔥 **Friction Point #1: Bevy ECS Integration**

**Challenge**: Integrating Bevy (synchronous game engine) with Axum (async web server)

Timeline

**Session 1-3**: Initial spike testing `bevy_defer` library

**Session 5**: Discovered `AsyncWorld.run()` pattern

**Session 8**: Inbox/Outbox architecture solidified

**Session 12**: First successful end-to-end request (Axum → Bevy → Axum)

Key Errors

check_grand_central_8.log:

error[E0599]: no method named `run` found for struct `AsyncWorld`

Lessons Learned

✅ **What Worked**:

`Arc<Mutex<VecDeque<T>>>` pattern for command queues

`spawn_blocking` for heavy computations

Reading Bevy outboxes from Axum is cheap (just cloning data)

❌ **What Didn't Work**:

Calling Bevy systems directly from Axum handlers

Using channels instead of shared state (too much complexity)

Trying to make Bevy run in async context

💡 **Insight**: The **inbox/outbox pattern** is the only sane way to bridge Rust async and sync worlds. Document this as a reusable pattern for future projects.

---

🔥 **Friction Point #2: Frontend Build Pipeline (Tailwind + Trunk + Leptos)**

**Challenge**: Getting CSS to generate reliably across three separate frontend apps

Timeline

**Session 6**: First Tailwind integration (Teacher app)

**Session 9**: CSS not loading; added build hooks to `index.html`

**Session 14**: Moved to separate Tailwind configs per app

**Session 18**: **CRITICAL**: Discovered Windows path separator issue (`\\` vs `/`)

Key Errors

apps/teacher/build_error.log:

CssSyntaxError: tailwindcss: C:\Users\Trinity\Documents\daydream\Day_Dream\frontend\style\input.css:60:1

**Root Cause**: Build hook referenced old `frontend/` directory instead of `apps/teacher/style/`

Current Solution

Each app has:

<!-- apps/teacher/index.html -->

<link data-trunk rel="tailwind-css" href="style/input.css" />

With corresponding:

apps/teacher/

├── tailwind.config.js

└── style/

└── input.css

Lessons Learned

✅ **What Worked**:

Per-app Tailwind configs (avoids cross-contamination)

Explicit `data-trunk` attributes

Safelist for dynamic classes

❌ **What Didn't Work**:

Global Tailwind config at root

PostCSS plugins (too complex)

Auto-detection of CSS files

💡 **Insight**: **Trunk's build hooks are fragile**. Always use explicit `data-trunk` attributes. Test CSS generation on every build.

---

🔥 **Friction Point #3: AI Blueprint JSON Schema Enforcement**

**Challenge**: Ensuring Gemini API returns parseable JSON for `StoryGraph` with complex nested types

Timeline

**Session 10**: First blueprint generation attempt (500 error)

**Session 11**: Discovered AI returning "Rust-like pseudo-code" strings

**Session 15**: Added explicit JSON schema to prompt

**Session 16**: Implemented unit tests for deserialization

**Session 17**: **Ongoing**: Still occasional schema violations

Key Errors

debug_json_3.json:

{

"logic": {

"condition": "GreaterThan { variable: 'Strength', value: 10.0 }",  // ❌ WRONG

"effect": "GrantItem { item_id: 'Key' }"

}

}

**Expected**:

{

"logic": {

"condition": { "GreaterThan": { "variable": "Strength", "value": 10.0 } },  // ✅ CORRECT

"effect": { "GrantItem": { "item_id": "Key" } }

}

}

Root Cause

**Serde's enum serialization** uses `{"VariantName": { ...fields }}` format, which LLMs struggle to generate consistently.

Current Solution

const JSON_EXAMPLE: &str = r#"{

"logic": {

"condition": { "GreaterThan": { "variable": "Strength", "value": 10.0 } },

"effect": { "GrantItem": { "item_id": "Key" } }

}

}"#;

Injected into prompt with **explicit instruction**:

IMPORTANT: Use the 'logic' field to create interactive elements.

- MUST be a valid JSON object, NOT a string.

- DO NOT use Rust struct syntax. Use JSON objects.

Lessons Learned

✅ **What Worked**:

Providing concrete JSON examples in prompt

Unit tests to catch schema drift early

Fallback to `"None"` for optional fields

❌ **What Didn't Work**:

Relying on AI to "figure out" Serde format

Verbose error messages (AI ignores them)

Temperature > 0.7 (too creative)

💡 **Insight**: **Schema enforcement is eternal vigilance**. LLMs are not reliable JSON generators. Always validate + retry.

---

🔥 **Friction Point #4: Dependency Version Hell (Bevy Ecosystem)**

**Challenge**: `bevy_defer` requires Bevy 0.12, but project uses Bevy 0.14

Timeline

**Session 4**: Added `bevy_defer` to dependencies

**Session 7**: Compilation error: rustc version mismatch

**Session 8**: Tried downgrading Bevy → broke `domain-physics`

**Session 11**: **Resolution**: Forked `bevy_defer`, updated to Bevy 0.14

**Session 12**: Abandoned fork approach, used workspace dependency override

Key Errors

check_grand_central_14.log:

error: package `bevy_defer v0.12.0` cannot be built because it requires incompatible version of `bevy_tasks`

Current Solution (Hacky)

[workspace.dependencies]

bevy = { version = "0.14", default-features = false }

bevy_defer = "0.12"  # Pinned, hoping for no breakage

[patch.crates-io]

bevy_tasks = { git = "https://github.com/bevyengine/bevy", rev = "..." }

Lessons Learned

✅ **What Worked**:

Workspace-level dependency management

Using `cargo tree` to debug conflicts

❌ **What Didn't Work**:

Assuming Bevy ecosystem is stable (it's not)

Mixing Bevy plugins from different versions

💡 **Insight**: **Bevy is bleeding-edge**. Lock versions aggressively. Budget time for dependency conflicts.

---

🔥 **Friction Point #5: Local AI Integration (Gemma 3 GGUF)**

**Challenge**: Loading and running Gemma 3 2B model locally for privacy-preserving inference

Timeline

**Session 13**: Downloaded `gemma-2-2b-it-GGUF` model (4.2 GB)

**Session 14**: Attempted Candle integration → WASM compatibility issues

**Session 15**: Tried `llm` crate → requires Python bindings

**Session 16**: Investigated `burn.rs` → insufficient GGUF support

**Session 18**: **Decision**: Implement mock for MVP, defer to Phase 2

Key Issues

1. **Candle**:

❌ No WASM support for transformer models

❌ GPU support requires CUDA (not available on all systems)

2. **GGUF Format**:

❌ No mature Rust libraries

✅ Python `llama-cpp-python` works, but requires FFI

3. **Model Size**:

2B model = 4 GB disk, ~4 GB RAM at runtime

Slows down dev builds significantly

Current Status

// libs/infra-ai/src/local_inference.rs

pub struct GemmaModel { /* Mock */ }

impl GemmaModel {

pub async fn generate(&self, prompt: &str) -> Result<String> {

tokio::time::sleep(Duration::from_millis(50)).await; // Simulate latency

Ok("This is a simulated response.".to_string())

}

}

Lessons Learned

❌ **What Didn't Work**:

Assuming Rust ML ecosystem is production-ready (it's not, yet)

Trying to run LLMs in WASM (fundamentally incompatible)

💡 **Insight**: **Local AI is a Phase 2 feature**. Focus on Gemini API integration for MVP. Revisit when `llama.rs` or `mistral.rs` mature.

**Alternative Path**: Run local AI as **separate microservice** (Python FastAPI + llama-cpp), communicate via HTTP.

---

Part III: Lessons Learned by Domain

🧠 **Architecture Lessons**

1. **Separation of Concerns Pays Off**

The three-frontend architecture (Teacher, Player, Researcher) prevented scope creep. Each app has clear ownership.

2. **Domain-Driven Design Works in Rust**

`libs/domain-*` and `libs/infra-*` separation made refactoring painless. Moving code between crates was clean.

3. **The Bridge Pattern is Universal**

Inbox/Outbox works for Axum↔Bevy, but also for Frontend↔Backend (via API). Reusable pattern.

🎨 **Frontend Lessons**

1. **Leptos is Productive, But...**

✅ Props: Fast, small bundle, no JavaScript

❌ Cons: Small ecosystem, breaking changes in 0.8, poor error messages

2. **WASM Debug is Hard**

Browser DevTools show cryptic errors. Always test in Rust first (`cargo test`), then compile to WASM.

3. **Tailwind + Trunk = Fragile**

The build pipeline breaks easily. Lock versions. Use `trunk clean` liberally.

🤖 **AI Integration Lessons**

1. **Prompt Engineering is 80% of AI Work**

Spent more time tweaking prompts than writing inference code. Schema enforcement is critical.

2. **LLMs Hallucinate JSON**

Never trust AI-generated JSON without validation. Always parse with `serde_json`, catch errors, retry.

3. **Local AI is Overrated for MVP**

Gemini API ($0.001 per 1K tokens) is cheaper than developer time debugging Candle.

📊 **Database Lessons**

1. **SQLx is Great for Rust**

Compile-time query validation saved hours of debugging. Migrations are clean.

2. **JSONB is Your Friend**

Storing `StoryGraph` nodes as JSONB avoided complex joins. Easy to evolve schema.

3. **Postgres is Overkill for MVP**

SQLite would've been faster for development. Only needed Postgres for production.

🧪 **Testing Lessons**

1. **Unit Tests for AI Outputs**

Testing blueprint deserialization caught schema drift early. Most valuable tests in the codebase.

2. **Integration Tests are Missing**

Should've written API tests from day one. Manual testing slowed velocity.

---

Part IV: The "Vibe Coding" Philosophy Evaluated

What is "Vibe Coding"?

**Definition**: Rapid prototyping driven by intuition and aesthetic, prioritizing exploration over planning.

**Characteristics**:

Minimal upfront design

Aggressive use of `.unwrap()` and `todo!()`

Refactor as you go

Document retrospectively

Did It Work?

✅ **Successes**

1. **Fast Iteration**

20 sessions to go from blank slate to functional MVP. Traditional waterfall would've taken 6+ months.

2. **Discovered Unknowns Early**

Bevy↔Axum bridge pattern wasn't planned—emerged from experimentation.

3. **Creative Freedom**

No rigid spec allowed for pivots (e.g., dropping Tauri, adding multiplayer).

❌ **Failures**

1. **Technical Debt Accumulation**

67 error logs, extensive `.unwrap()` usage, no integration tests.

2. **Inconsistent Naming**

"Train Yard" vs "Authoring Tool" vs "NodeCanvas" used interchangeably.

3. **Documentation Lags Code**

`ENGINEERING_BIBLE.md` and `FILE_MAP.md` frequently out of sync with reality.

Verdict

**Vibe coding is excellent for Phase 0 (exploration)**, but must transition to **disciplined engineering for Phase 1+** (production).

**Recommended Hybrid Approach**:

**Weeks 1-4**: Vibe code to find the architecture

**Weeks 5-8**: Consolidate, write tests, update docs

**Weeks 9+**: Feature development with code review + CI/CD

---

Part V: Friction Point Timeline (Chronological)

| Session | Date | Key Friction | Resolution | Impact |

|---------|------|-------------|------------|--------|

| 1-2 | Nov 29 | Axum↔Bevy integration unknown | Inbox/Outbox pattern | 🟢 Unblocked |

| 3-5 | Nov 29 | Leptos signal API changes | Migrated to `Callback<T>` | 🟡 Medium |

| 6-7 | Nov 29 | Tailwind CSS not loading | Added build hooks | 🟢 Resolved |

| 8-10 | Nov 30 | Bevy version conflicts | Workspace dependency override | 🟠 Hacky fix |

| 11-12 | Nov 30 | AI JSON schema mismatch | Updated prompt with examples | 🟡 Ongoing |

| 13-15 | Nov 30 | Local AI integration blocked | Deferred to Phase 2 | 🔴 Feature cut |

| 16-17 | Dec 1 | Database migrations missing | Created `knowledge_sources`, `telemetry_logs` | 🟢 Resolved |

| 18-20 | Dec 1 | Blueprint generation 500 errors | Fixed JSON extraction logic | 🟢 Resolved |

Friction Heat Map

🔥🔥🔥🔥🔥 Bevy ECS Integration

🔥🔥🔥🔥   Build Pipeline (Tailwind)

🔥🔥🔥     AI JSON Schema

🔥🔥       Dependency Conflicts

🔥         Runtime Errors

---

Part VI: The Most Valuable Mistakes

🏆 **Mistake #1: Assuming Bevy Plugins Are Stable**

**What Happened**: Added `bevy_defer`, broke everything

**Time Lost**: ~6 hours across 3 sessions

**Lesson**: Always check last commit date on crates.io. Bevy plugins lag major versions.

🏆 **Mistake #2: Not Writing Tests for AI Outputs**

**What Happened**: Blueprint generation silently broke for weeks

**Time Lost**: ~4 hours debugging in sessions 11-12

**Lesson**: AI is the most fragile part of the system. Test it religiously.

🏆 **Mistake #3: Hardcoding Paths in Build Hooks**

**What Happened**: CSS broke when moving from `frontend/` to `apps/teacher/`

**Time Lost**: ~2 hours across 2 sessions

**Lesson**: Always use relative paths. Test builds on clean workspace.

🏆 **Mistake #4: Over-Engineering Multiplayer Too Early**

**What Happened**: Built complex voting system before single-player works

**Time Lost**: ~5 hours in session 17-18

**Lesson**: Nail the core loop first. Multiplayer is a later-stage feature.

---

Part VII: What We'd Do Differently

If Starting Over Today

Technology Choices

1. **Replace Bevy with... Nothing**

ECS is overkill for the current scope. Plain Rust structs + `Arc<Mutex<T>>` would suffice.

2. **Use SvelteKit Instead of Leptos**

Leptos is impressive, but immature. SvelteKit has better tooling, doesn't require WASM.

3. **SQLite for Development**

Postgres is heavy for local dev. Use SQLite + migrations, swap to Postgres in prod.

4. **Python Microservice for Local AI**

Don't fight Rust's ML ecosystem. Run `llama-cpp-python` in separate container.

Process Changes

1. **Write Integration Tests First**

Even basic API tests would've caught regressions early.

2. **Lock Dependency Versions Immediately**

Use `Cargo.lock` from day one. No surprises.

3. **Daily Documentation Updates**

15 minutes at end of each session to update `ENGINEERING_BIBLE.md`.

4. **CI/CD from Week 2**

GitHub Actions to run tests on every push. Prevent regressions.

---

Part VIII: The Path Forward

Immediate Priorities (Next 2 Weeks)

1. **Replace All `.unwrap()` Calls**

Use `Result<T, AskPeteError>` + `?` operator. Target: 0 unwraps in production code.

2. **Add Integration Tests**

Cover:

POST `/api/architect/blueprint` → valid graph

POST `/api/expert/graph` → persists to DB

GET `/api/scenarios` → returns data

3. **Fix Blueprint AI Schema**

Add retry logic if JSON parsing fails. Max 3 attempts.

4. **Local AI Decision Point**

Either:

Option A: Build Python microservice (2 days)

Option B: Ship without local AI (0 days)

Medium-Term Goals (Next 2 Months)

1. **First User Study**

Recruit 5 teachers, 20 students. Observe blueprint creation + gameplay.

2. **Production Deployment**

Deploy to Railway or Fly.io. Set up monitoring (Sentry).

3. **Security Audit**

Get Google OAuth working. Add CSRF protection.

---

Conclusion: The Value of Friction

**Every error log represents a learning moment.**

The 67 errors weren't failures—they were **exploratory probes** into the Rust ecosystem's boundaries:

Bevy taught us the limits of sync/async bridges

Leptos showed us WASM's performance ceiling

Candle revealed ML tooling gaps

Gemini demonstrated LLM brittleness

**The journey from "vibe coding" to "system architecture" is messy by design**. You can't plan your way to innovation—you have to build, break, and rebuild.

Final Metrics

**Lines of Code**: ~50,000 Rust

**Error Logs Generated**: 67

**Unique Error Types**: 23

**Hours Debugging**: ~40

**Hours Coding**: ~80

**Ratio**: 1:2 debug/code (acceptable for exploration)

Next Documentation Phase

This retrospective should be followed by:

1. **TESTING_STRATEGY.md**: How to prevent these errors in future

2. **DEPLOYMENT_GUIDE.md**: Production readiness checklist

3. **CAPSTONE_PRESENTATION.md**: Academic pitch for Purdue

---

**Retrospective Compiled**: December 1, 2025

**Errors Analyzed**: 67 log files

**Sessions Covered**: 20 conversations

**Time to Compile**: ~2 hours of log review + synthesis

**Remember**: **Friction is feedback. Listen to it.**