# Instructional Systems Design (ISD) Roadmap: "Ask Pete" Implementation

Project Phase: Minimum Viable Product (MVP) to Pilot Deployment

Framework: ADDIE (Analysis, Design, Development, Implementation, Evaluation)

Technical Context: Rust (Axum/Leptos/Bevy), Local AI, SQLite

## 1. ANALYSIS (Needs Assessment & Technical Constraints)

Goal: Define the pedagogical gaps and operational requirements for the "Living Laboratory."

### 1.1 The Pedagogical Gap

Current Learning Management Systems (LMS) like Canvas function primarily as static repositories. They lack mechanisms to manage Cognitive Load Theory (CLT) in real-time.

- Problem: Students are presented with linear content regardless of their current "Working Memory" capacity, leading to cognitive overload (burnout) or underload (disengagement).

- Requirement: A dynamic interface that visualizes "Intrinsic Load" (difficulty) and "Extraneous Load" (friction) as tangible elements, allowing students to actively manage their pacing.

### 1.2 The Institutional Opportunity

Purdue University has established a strategic mandate for "AI Competency" (referencing the Purdue-Google partnership).

- Problem: Most AI tools are "Black Boxes" (giving answers), which undermines assessment integrity.

- Requirement: A "Glass Box" environment where the AI acts as a Socratic Conductor, guiding the student through the learning process without performing the cognitive work for them.

### 1.3 Technical & Financial Constraints

To ensure long-term sustainability without relying on perpetual grant funding:

- Constraint: The system must minimize recurring server costs to fit the Internal Recharge Center business model.

- Solution: A Client-Side Architecture using Rust compiled to WebAssembly (WASM). Compute (simulation and AI inference) occurs on the user's device, not university servers. Data privacy is maintained by keeping sensitive interactions local.

## 2. DESIGN (Architectural & Instructional Strategy)

Goal: Map learning theories to software features and data structures.

### 2.1 The "Railway" Metaphor (Cognitive Physics)

We utilize a diegetic metaphor to externalize the learning process.

- The Locomotive (The Learner): Represents Executive Function.

  - Mechanic: EnginePower limits how much "Cargo" can be moved at once.

- The Cargo (Knowledge Nodes): Represents Curriculum.

  - Mechanic: Each module has a specific Mass (Intrinsic Load). If TotalMass > EnginePower, the train slows or stalls.

- Resources (Tokenomics):

  - Coal (Capacity): Finite daily resource (time/energy).

  - Steam (Mastery): Generated resource used to unlock new content tracks.

### 2.2 The "Glass Box" AI Agent ("Pete")

- Role: The Conductor/Station Master.

- Interaction Model: Pete does not generate essays. He analyzes the current TrackSegment and user Inventory to suggest remedial loops or advanced tracks.

- Technical Design: System prompts utilize the "AI Mirroring" technique to reflect user inputs rather than generate new content.

### 2.3 Data Telemetry for Recharge Billing

To support the Internal Recharge Center model, usage must be quantified.

- Metric: "Student Miles" (a unit representing curriculum progression).

- Architecture: The backend (Axum) will expose a lightweight telemetry endpoint that logs anonymized usage data to SQLx/SQLite for generating departmental invoices.

## 3. DEVELOPMENT (Technical Execution Plan)

Goal: Build the specific features required for the Pilot.

### 3.1 Frontend: The Simulation Layer (Rust/Bevy + Leptos)

- Task 1 (UI Framework): Refine the Leptos integration to handle standard LMS functions (login, text display, quizzes) with high responsiveness.

- Task 2 (Simulation Engine): Enhance the Bevy ECS (Entity Component System) to visualize the "Train" metaphor.

  - Component Implementation: Create CargoComponent (holding weight data) and VelocitySystem (calculating speed based on load).

  - Visual Feedback: Implement UI gauges for "Steam Pressure" and "Coal Levels."

### 3.2 Backend: The "Conductor" & Persistence (Rust/Axum)

- Task 1 (AI Integration): Implement the ai/llm module to interface with local models (e.g., Gemini Nano) or efficient API proxies. Ensure the context window includes the student's current "Location" on the track.

- Task 2 (Database Schema): Finalize the SQLite migrations for:

  - conversation_turns: Storing the Socratic dialogue history.

  - reflection_entries: Storing student self-assessments.

  - telemetry_logs: Recording "Student Miles" for the Recharge Center.

### 3.3 Infrastructure: The "Trojan Horse" Deployment

- Task 1: Containerize the application using Docker for easy deployment on Google Cloud Run (supporting the Purdue/Google partnership).

- Task 2: Prepare the repository for Apache 2.0 release (sanitizing keys, adding documentation).

## 4. IMPLEMENTATION (Pilot & Commercialization)

Goal: Deploy the Living Lab and establish the business entity.

### 4.1 Phase A: The Pilot Deployment (Alpha)

- Target: A single LDT Capstone cohort or volunteer group.

- Distribution: Secure binary download or intranet-hosted WASM application.

- Objective: Validate that the "Cognitive Load" mechanics actually help students manage their study time.

### 4.2 Phase B: Establishing the Recharge Center

- Action: Submit the proposal to Purdue's Business Office to designate "The Daydream Initiative" as a Specialized Service Facility.

- Deliverable: A "Rate Schedule" (e.g., cost per student/semester) derived from the telemetry data collected in Phase A.

- Outcome: Creates an internal revenue stream to cover maintenance costs immediately.

### 4.3 Phase C: The "License-Back" Spin-Out

- Action: Form the commercial entity ("Ask Pete Inc.").

- Agreement: Negotiate the "License-Back" with the Office of Technology Commercialization (OTC). The university retains the Open Source core and data rights; the company provides the Enterprise Service Level Agreement (SLA).

## 5. EVALUATION (Metrics & KPIs)

Goal: Measure success to justify further investment.

### 5.1 Learning Metrics (Kirkpatrick Level 2)

- Metacognition: Do students using the "Weight" system report lower anxiety levels compared to traditional LMS users? (Measured via survey).

- Competency: Do students demonstrate higher retention of "Heavy Cargo" concepts when they are forced to slow down? (Assessment data).

### 5.2 Business Metrics (Sustainability)

- Cost Efficiency: Does the Client-Side (WASM) architecture keep server costs below the "Recharge Rate"?

- Adoption: Number of departments willing to pay the internal recharge fee for access to the tool.

### 5.3 Technical Metrics (Performance)

- Latency: Average time for "Pete" to respond (Target: <200ms for local, <1s for API).

- Stability: Crash rate of the Bevy engine on consumer hardware (Target: <1%).